MINISTRY OF EDUCATION AND TRAINING

FPT UNIVERSITY

Capstone Project Document

House Decor System

| Nhóm số |  |
| --- | --- |
| Group members | Cao Đức Sơn Ngọc (Team Leader) Lê Đại An – SE61479 |
| Supervisor | Thân Thị Ngọc Vân |
| Ext. Supervisor | N/A |
| Capstone Project code |  |

-Ho Chi Minh City, 12 August 2017-

This page is intentionally left blank

ACKNOWLEDGEMENT

We wish to thank various people for their contribution to this project: Our teachers for their advice and participation in the final review, our friends for their valuable technical support.

Special thanks should be given to Teacher Thân Thị Ngọc Vân, our supervisor for his professional guidance and the useful, constructive recommendations throughout the course of this project.

# Table of Contents

Table of Contents	4

List of Tables	6

List of Figures	7

Definitions, Acronyms, and Abbreviations	8

A.	Report No. 1 Introduction	9

1.	Project Information	9

2.	Introduction	9

3.	Current Situation	9

4.	Problem Definition	9

5.	Proposed Solution	9

5.1	Technologies	9

5.2	Feature functions	10

5.3	 Advantages and disadvantages	10

6.	Functional Requirements	10

7.	Role and Responsibility	11

B.	Report No.2 Software Project Management Plan	12

1.	Problem Definition	12

1.1	Name of this Capstone Project	12

1.2     Problem Abstract	12

1.3	Project Overview	12

1.4	Boundaries of the system	13

1.5	Future Plans	14

1.6	Development Environment	14

2.	Project organization	15

2.1	Software Process Model	15

2.2	Roles and responsibilities	15

2.3	Tools and Technique	16

3.	Project Management Plan	17

3.1	Software development life cycle	17

3.2	Phase Detail	20

3.3	All Meeting Minutes	22

C.	Report No. 3 Software Requirement Specification	23

1.	User Requirement Specification	23

1.1	Guest Requirement	23

1.2	User Requirement	23

1.3	Professional Requirement	23

1.4	Admin Requirement	24

1.5	System Requirement	24

2.	System Requirement Specification	25

2.1	External Interface Requirement	25

2.2	System Overview Use Case	25

3.	Software System Attribute	27

3.1	Usability	27

3.2	Reliability	27

3.3	Availability	27

3.4	Security	27

3.5	Maintainability	27

3.6	Portability	27

3.7	Performance	27

D.	Report No. 4 Software Design Description	28

1.	Design Overview	28

2.	System Architectural Design	29

2.1	Web application architecture description	29

3.	Component Diagram	30

4.	Detailed Description	31

4.1	Class Diagram	31

4.2	Class Diagram Explanation	32

4.3	Interaction Diagram	39

5.	Database Design	45

5.1	Entity relationship diagram (ERD)	45

5.2	Data Dictionary	45

6.	Algorithms	46

E.	System Implementation & Test	48

1.	Introduction	48

1.1	Overview	48

2.	Database Relationship Diagram	49

2.1	Physical Diagram	49

2.2	Data Dictionary	49

# List of Tables

Table 1: Definitions, Acronyms, and Abbreviations	9

Table 2: Roles and Responsibilities	12

Table 3: Hardware Requirement for server	15

Table 4: Software Requirement	16

Table 5: Roles and Responsibilities	17

Table 6: Tool List	17

Table 7: Technique List	18

Table 8: Software Development Life Cycle Detail	20

Table 9: Phase 1: Infrastructure	21

Table 10: Phase 2: System & Web admin	22

Table 11: Phase 3: Web service	23

Table 12: Component Dictionary	31

Table 13: Class Diagram Dictionary	33

Table 14: Admin class methods explanation	33

Table 15: Professional class attributes explanation	34

Table 16: Professional method methods explanation	34

Table 17: User class attributes explanation	34

Table 18: User class methods explanation	34

Table 19: Role class attributes explanation	34

Table 20: Role class methods explanation	34

Table 21: Order class attributes explanation	35

Table 22: Order class methods explanation	35

Table 23: Order Detail class attributes explanation	35

Table 24: Order Detail class methods explanation	35

Table 25: City class attributes explanation	35

Table 26: City class methods explanation	35

Table 27: Tracking class attributes explanation	36

Table 28: Tracking class methods explanation	36

Table 29: Category class attributes explanation	36

Table 30: Category class methods explanation	36

Table 31: Photo class attributes explanation	36

Table 32: Photo class methods explanation	36

Table 33: Project class attributes explanation	37

Table 34: Project class methods explanation	37

Table 35: Idea book class attributes explanation	37

Table 36: Idea book class methods explanation	37

Table 37: Product photo class attributes explanation	37

Table 38: Product photo class methods explanation	38

Table 39: Type of work class attributes explanation	38

Table 40: Type of work class methods explanation	38

Table 41: Seller class attributes explanation	38

Table 42: Seller class methods explanation	38

Table 43: Promotion class attributes explanation	38

Table 44: Promotion class methods explanation	39

Table 45: Product class attributes explanation	39

Table 46: Product class methods explanation	39

Table 47: Style class attributes explanation	39

Table 48: Style class methods explanation	39

Table 49: Promotion Detail class attributes explanation	40

Table 50: Promotion Detail class methods explanation	40

Table 51: Idea book photo ref class attributes explanation	40

Table 52: Idea book photo ref class methods explanation	40

Table 53: Data dictionary: Describe content of all tables	55

# List of Figures

Figure 1: Scrum model	17

Figure 2: System Overview Use Case	27

Figure 3: System Architectural Design	30

Figure 4: Web Service Architecture	31

Figure 5: Web Service Architecture	32

Figure 6: Entity Relationship Diagram (ERD)	46

Figure 7: <Database Relation Diagram> Physical Diagram	49

# Definitions, Acronyms, and Abbreviations

| Name | Definition |
| --- | --- |
| GUI | Graphic User Interface |

Table 1: Definitions, Acronyms, and Abbreviation

Report 1 – Introduction

- Project Information

- Project name: Online furniture retailer

- Abbreviation: HouseDecor

- Product Type: Web Application

- Start Date: May 10, 2017

- End Date:

- Introduction

House is very important to everyone. In order to have a house as your wish, you will search for home services. So far, people select home service providers often through referrals of friends or relatives. This leaves the user with limited choice and more difficult in finding reliable service providers. On the service provider side, they are also limited in introducing their package services or products.

As a result, we built a system that helps people find the home service provider easier and the service provider will have more customers.

- Current Situation

- The supplier of interior and exterior products has many, but the introduction of online products is limited because it costs to build and maintain a website.

- The problems of housing and the way of thinking in Vietnam are always carefully selected and specific authentication (for example: ask people who have just built houses, neighbors or find relatives). Private websites are rarely found unless they are big, reputable companies.

- Customer services usually work in groups including contractors, builders, painters, electricians water. The customer only needs minor repairs, it is difficult to find the painters, electricians, service clean the house…

- Problem Definition

- In Vietnam, there aren’t any home building services website.

- Cost to build and maintain a website is an issue that many suppliers can’t introduce their products and services online.

- Proposed Solution

Our proposed solution is to build a website Online furniture retailer:

- Provide information and sell seller's products.

- Support to search for service providers: interior design, exterior, construction contractor, home repair services.

- It also supports users to upload designs, share ideas, stories related to the exterior and interior.

  - Technologies

3 tiers:

- Server side:

- Database Design, OOP, MVC, Java technology.

- Client side:

- CSS, JavaScript, jQuery.

- Communication:

- Exchange information and transfer data in effective in networks.

  - Feature Functions

Web application:

- For customer:

- Browse and save beautiful home photos with others.

- Find the right design and construction professionals.

- For supplier:

- Show their services, projects, products and communicate with customers in their posts to find suitable orders.

- Advertise their products, services to customers.

  - Advantages and disadvantages

- Advantages:

- Bring new experience about design and construction home.

- Help customer to save time and money.

- Help customer to find their own supplier.

- Help supplier to have more customers, orders.

- Disadvantages:

- B2B website is uncommon for customer.

- Supplier provides services or sell products at price equal or lower than market price.

- Functional Requirements

Admin component:

- Admin can manage all accounts: activate/deactivate.

- Admin can manage all products, idea books, projects, photos: view/accept/block.

- Admin can search accounts, products, idea books, projects.

Guest component:

- Guest can view and share photos, idea books, projects, products and profile of others.

- Guest can manage their cart: add/edit/remove but can’t check out.

- Guest can search/filter products, projects, professionals.

    - Guest can register account to be Member or Professional

Member component:

- Member can edit profile.

- Member can view and share photos, idea books, projects, products and profile of others.

- Member can manage their idea books, photos: add/edit/delete.

- Member can manage their cart: add/edit/delete and check out.

Member can search/filter products, projects, professionals

Professional component:

- Professional can edit profile.

- Member can view and share photos, idea books, projects, products and profile of others.

- Professional can manage their idea books, projects, photos: add/edit/delete.

- Professional can manage their cart: add/edit/delete and check out.

- Professional can search/filter products, projects, professionals.

- Professional can register to be Seller

Seller component:

- Seller can manage their products: add/edit/delete.

- Seller can update order’s status.

- Seller can view sale-report by day, month.

System component:

- System send SMS, email to Seller when Seller have an order.

- System tracking member, professional’s activities.

- System minus quantity of product when the product is ordered.

- System send Advertisement to member, professional.

- System hide/show account’s posts when the account is banned/unbanned.

- System send notification to Admin, Member, Professional, Seller (notify their activities).

- Role and Responsibility

| No | Full Name | Role | Position | Contact |
| --- | --- | --- | --- | --- |
| 1 | Thân Thị Ngọc Vân | Project Librarian | Supervisor | Vanttn2@fe.edu.vn |
| 2 | Cao Đức Sơn Ngọc | Developer | Leader | Ngoccdsse61116@fpt.edu.vn |
| 3 | Lê Đại An | Developer | Member | Ledaian41@gmail.com |
| 4 | Võ Trần Hoàng Long | Developer | Member | Longvth13@gmail.com |
| 5 | Trịnh Duy Nhân | Developer | Member | Duynhan102209@gmail.com |

Table 2: Roles and Responsibilities

# Report 2 – Software Project Management Plan

## Problem Definition

### Name of this Capstone Project

- Official name: Online Furniture Retailer

- Vietnamese name: Website bán hàng trực tuyến đồ nội ngoại thất

- Abbreviation: HouseDecor

### Problem Abstract

We build the system to support customer to find home building services and home products with high quality and reasonable price. Our system also support supplier to sell more products and have more customer use services. For that reason, we create a website that achieve their requirements.

In order to satisfy customer’s demand, we help them create idea books, buy products. Customer can also make a review about the suppliers.

For supplier, the system helps suppliers manage their online shop, their projects had built and notify suppliers about orders.

### Project Overview

#### 1.3.1 Current Situation

Below are the problems encountered in this project:

- Customer’s habit: Customers are used to buy home products at shop, showroom or ask family, friends, neighbors about home services when looking forward to building a house. Or search on the search engines, customers will find many results and the results are not grouped.

- Suppliers: Spend much money to marketing. Old-customer's introductions is the only way that suppliers have more customers.

#### 1.3.2 The Proposed System

Website provides following features:

    - For Admin:

- Admin can manage all accounts: activate/deactivate.

- Admin can manage all products, idea books, projects, photos: view/accept/block.

- Admin can search accounts, products, idea books, projects.

    - For Guest:

- Guest can view and share photos, idea books, projects, products and profile of others.

- Guest can manage their cart: add/edit/remove but can’t check out.

- Guest can search/filter products, projects, professionals.

- Guest can register account to be Member or Professional.

    - For Member:

- Member can edit profile.

- Member can view and share photos, idea books, projects, products and profile of others.

- Member can manage their idea books, photos: add/edit/delete.

- Member can manage their cart: add/edit/delete and check out.

- Member can search/filter products, projects, professionals.

    - For Professional:

- Professional can edit profile.

- Member can view and share photos, idea books, projects, products and profile of others.

- Professional can manage their idea books, projects, photos: add/edit/delete.

- Professional can manage their cart: add/edit/delete and check out.

- Professional can search/filter products, projects, professionals.

- Professional can register to be Seller.

    - For Seller:

- Seller can manage their products: add/edit/delete.

- Seller can update order’s status.

- Seller can view sale-report by day, month.

    - For System:

- System send email to Seller when Seller have an order.

- System tracking member, professional’s activities.

- System minus quantity of product when the product is ordered.

- System send promotions to member, professional.

- System hide/show account’s posts when the account is banned/unbanned.

- System send notification to Admin, Member, Professional, Seller (notify their activities).

### Boundaries of the system

- The web application provides a place to browse and save beautiful home photos, projects. The website helps to connect people each other about home services. The website provides following services:

  - Browse and save to idea book beautiful home photos.

  - Find and view detail of photos, products, projects, full stories about designers, home builders, home services, …

  - Find, view, buy other kinds of products (shop by categories: living room, bed room…; Shop by style: Victoria, Chic, Modern…; Shop by indoor, outdoor…

  - Manager user accounts, this function includes:

- Edit profile.

- Idea books: A place to store all photo saved.

- Upload photos: You can share your photos.

- Activity: you can see your comments, shared photos and some discussions about it.

  - Tracking user’s activity to send relative products, relative topic from the website to user’s email. The webmaster hopes that some of the audience will visit the website.

  - Send new promotions to user’s email.

  - other functions: View order info, view buying guides, FAQs, …

### Future Plans

With further research and development, the system can apply the following features:

- Provide online payment feature.

- Upgrade admin component: admin component divides into different roles/levels to manage website.

- Provide a master account and master component for owner business to manages admin component.

### Development Environment

#### Hardware requirements

- For web application server

| Windows | Minimum Requirements | Recommended |
| --- | --- | --- |
| Internet Connection | Cable, Wi-Fi (4 Mbps) | Cable, Wi-Fi (8 Mbps) |
| Operating System | Window Server 2008 R2 | Window Server 2012 R2 |
| Computer Processor | Intel® Xeon ® 1.4GHz | Intel® Xeon ® Quad Core |
| Computer Memory | 2GB of RAM | 4GB of RAM or more |

Table 3: Hardware Requirement for Server

#### Software requirements

| Software | Name / Version | Description |
| --- | --- | --- |
| Operating system | Window 10 Professional | Operating system and platform for development |
| Environment | JDK version 1.8.0 update 101 | Specification for developing web application |
| IDE | NetBeans IDE 8.2 | Use to implement website. |
| Design Model tool | StartUML v2.5.1 | Use to create modal and diagrams. |
| DBMS | MySQL | Use to create & manage the database for system |
| Document storage | GitHub | Use to store document |
| Store and manage source code | GitHub | Use to store all source code |
| Web browser | Chrome 42 or above | Testing browser |

Table 4: Software requirements

## Project organization

### Software Process Model

This project is developed using Scrum Model. This model is appropriate under consideration of 2 following reasons:

- Prototypes are delivered frequently for evaluation.

- Team members can involve more in the development process.

Figure 1:  Scrum model

Reference: http://skytechnovation.com/scrum-development-model/

### Roles and responsibilities

| No | Full name | Role in Group | Responsibilities |
| --- | --- | --- | --- |
| 1 | Thân Thị Ngọc Vân | Product owner, Project Manager | - Specify user requirements - Control the development process - Provide technical and business analysis support |
| 2 | Cao Đức Sơn Ngọc | Scrum leader, B.A, Developer, Tester | - Manage process - Design database - Clarify requirements - Prepare and combine documents - GUI design - Create test plan - Code - Test |
| 3 | Lê Đại An | Team member, B.A, Developer, Tester | - Design database - Clarify requirements - Prepare documents - GUI design - Create test plan - Code - Test |
| 4 | Võ Trần Hoàng Long | Team member, B.A, Developer, Tester | - Design database - Clarify requirements - Prepare documents - GUI design - Create test plan - Code - Test |

Table 5: Roles and responsibilities

### Tools and Techniques

| Tool | Name / Version |
| --- | --- |
| Web server | Tomcat |
| Development tool | NetBeans IDE 8.2 |
| DBMS | MySQL |
| Source control | GitHub |
| Modeling tool | StarUML v5.0.1 |
| Document tool | Microsoft Word 2016 |

Table 6: Tools List

| Technique | Name / version |
| --- | --- |
| Frontend | HTML, CSS, JavaScript, jQuery, Bootstrap |
| Backend | Java EE, Servlet, JSP, JPA, Hibernate |

Table 7: Techniques List

## Project Management Plan

### Software development life cycle

| Phase | Description | Deliverables | Resource needed | Dependencies and Constrains | Risks |
| --- | --- | --- | --- | --- | --- |
| Infrastructure | - Identify and clarify overall requirements. - Determine the system architecture. - Build infrastructure for the project. - Prepare reports. | - System main structure. | 4 days |  | - Unclear project scope. - Lack of member share of understand. |
| Modeling UML | - Define actors and role of each actor in system. - Define types and features of each actor. - Create system’s UML models. - Prepare reports | - UML models. | 10 days | - Depends on “Infrastructure” | - Unclear project scope. - Lack of experience. |
| Database | - Create ERD describe architecture, database. - Generate Entity. - Prepare reports. | - ERD, entity package. | 7 days | - Depends on “Modeling UML” | - Unclear project scope. - Lack of experience. |
| Web services | - Add common library, JPA, JDBC. - Prepare reports. | - Prototype, common project. | 1 days | - Depends on “Database” |  |
| Implements | - Members implement system’s features. - Test modules. - Combine modules into system. - Prepare reports. | - Completed system. | 56 days | - Depends on “Web services” | - Unclear system’s features. - Lack of experience. |
| Test System | - Create use-cases and test system based on this. - Prepare reports. | - Test reports and system with features are fixed bugs. | 5 days | - Depends on “Implements” | - Lack of experience. |
| Package | - Build setup-files. - Deploy server. - Burn CD. - Complete reports. | - Reports, CD, setup-files. | 1 days | - Depends on “Test System” |  |

Table 8: Software development life cycle

### Phase Detail

    - Phase 1: Infrastructure

| Task | Description | Author |
| --- | --- | --- |
| 1. Assessment | - Determine requirements. - Create product backlog. | - NgocCDS - AnLD - LongVTH |
| 2. Selection | - Determine system architecture: Spring Boot. - Determine software design pattern: Repository & Service. - Determine all core functions. | - NgocCDS - AnLD - LongVTH |
| 3. Development | - Create the main structure of project. | - NgocCDS - AnLD - LongVTH |
| 4. Review | - Review all completed works and presentation. - Create sprint backlog. | - NgocCDS - AnLD - LongVTH |

Table 9: Infrastructure

    - Phase 2: System & Web admin

| Task | Description | Author |
| --- | --- | --- |
| 1. Assessment | - Determine requirements for System and Web app. - Update product backlog. | - NgocCDS - AnLD - LongVTH |
| 2. Selection | - Determine all functions according to requirements of System and Web app. | - NgocCDS - AnLD - LongVTH |
| 3. Development | - Design and build prototype for web UI - Create conceptual diagram - Design class diagram - Design database - Implement the entire web UI: layouts, detail pages, etc. - Implement all the functions in controllers. - Build needed utility classes | - NgocCDS - AnLD - LongVTH |
| 4. Review | - Review all completed works and presentation. - Create sprint backlog. | - NgocCDS - AnLD - LongVTH |

Table 10: System and Web Admin

    - Phase 3: Web service

| Task | Description | Author |
| --- | --- | --- |
| 1. Assessment | - Determine requirements for Web service. - Update product backlog. | - NgocCDS - AnLD - LongVTH |
| 2. Selection | - Determine all functions according to requirements of Web service. | - NgocCDS - AnLD - LongVTH |
| 3. Development | - Implement all the functions on the web app. | - NgocCDS - AnLD - LongVTH |
| 4. Review | - Review all completed works and presentation. - Create sprint backlog. | - NgocCDS - AnLD - LongVTH |

Table 11: Web service

### All Meeting Minutes

Meeting minutes are contained in folder “Meeting minutes” in the attached CD.

# Report 3 - Software Requirement Specification

## User Requirement Specification

### Guest Requirement

Guest are those do not login to this system. They have some functions:

- View photo

- View product

- Search product

- Search professional

- View other Profile

- View Project

- View Idea Book

- Sign up

- Sign in

- Manage shopping cart

### Member Requirement

They can use some following functions:

- Sign out

- Edit Profile

- View photo

- View product

- Search product

- Search professional

- View other profile

- View project

- View idea book

- Send an order

- Create idea book

- Edit idea book

- Delete idea book

- Add photo to idea book

- Delete photo in idea book

- Order

### Professional Requirement

Professional, who is professional in house-building service. They provide house services or sell house products (like desk, chain, table, bed…). They can use some following functions:

- Manage projects:

      - Create new project.

      - View project detail.

      - Edit project.

      - Delete project.

      - Add photo to project.

      - Delete photo from project.

- Seller register.

- Manage store:

### Admin Requirement

Admin, who is responsible for managing accounts, products, projects, idea books, photos, sellers for the whole system, has the following function:

- Manage accounts:

      - View account list.

      - Search accounts.

      - View account’s detail.

      - Deactivate account.

      - Activate account.

- Manage products:

- View products.

- Search products.

- View product’s detail.

- Accept product.

- Block product.

- Manage idea books:

- View idea books.

- Search idea books.

- View idea book’s detail.

- Approve idea books.

- Accept photo in idea book.

- Block photo in idea book.

- Manage projects:

- View projects.

- Search projects.

- View project’s detail.

- Approve projects.

- Accept photo in project.

- Block photo in project.

- Manage sellers:

- View seller’s detail

- Update sale time

### System Requirement

System, which automatically runs some following functions:

- Send order to seller by email

- Add tracking

- Remove tracking

- Update quantity of product

- Send promotion to Customers

- Send notification to User:

•	Admin: have new product, image need accept

- User and Professional: their product or image has been proceed.

## System Requirement Specification

### External Interface Requirement

#### User Interface

- The user interface uses Vietnamese language for web application.

- General  requirement  for  graphics  user  interface  is  the  GUI  should  be  simple,  clear, intuitive, and reminiscent.

#### Hardware Interface

#### Software Interface

- Web application work with Firefox (v30 or above), Chrome (v14 or above), Internet Explorer (v10 or above).

#### Communication Protocol

- Use HTTP to communicate between the web browser and the web server.

### System Overview Use Case

(Figure 2 : <Use case> System overview)

## Software System Attribute

### Usability

The Web application for guest/ member/ professional/ seller will take less than 5 minutes to get used.

The  Web application for admin will take 10-30 minutes to get used to the system completely

### Reliability

The number of sending notification failure is 1 time per 1000 notifications.

Timer tasks run at configured time with 100% execution rate.

### Availability

System is available 24 hours per day and 7 days per week.

System should take at most 5 hours per month for backup or repairing.

### Security

Privacy: Each role of user has a specific permission to interact with system.

System always checks authorization and authenticated before doing anything.

Only admin can grant permission to other roles.

### Maintenance

The system is divided into separated modules.

The code is easy to maintain and upgrade.

### Portability

The web application is running on Windows Server 2008 or above.

### Performance

Web appication handles the task within 30 seconds.

# Report 4 - Software Design Description

## Design Overview

- The architectural design describes the overall architecture of the system and the architecture of each main component and subsystem.

- The detailed design describes static and dynamic structure for each component and functions. It includes class diagrams, class explanations and sequence diagrams for each use cases.

- The database design describes the relationships between entities and details of each entity.

- Document overview:

- Section 1: gives an overall description of the system architecture design.

- Section 2: gives component diagrams that describe the connection and integration of the system.

- Section 3: gives the detail design description, which includes class diagram, class explanation, and sequence diagram to details the application functions.

- Section 4: gives the interface design description, which includes component interface, web application interface and mobile application design.

- Section 5: describe a fully attributed Entity Relationship Diagram.

- Section 6: describe the algorithms that apply to the system.

## System Architectural Design

Figure 3: System Architectural Design

### Web Application Architecture Description

In Web Application, we develop the system under MVC architecture style. We choose this architecture for Web application because of following advantages:

- Web application contains Web services with MVC architecture; we can separate business code with Controller and View. In addition, we can use the business code in web service without repeat the code.

- We can organize the code better for maintainability, extensibility, reusability.

- In scope of 4-members team, MVC architecture makes it easier to split the big project into small modules and make it easier to assign each module for members in our team

## Component Diagram

Figure 4: Web Service Architecture

| Name | Description |
| --- | --- |
| Controller | Common component used to handle request. |
| Service | Common component used to handle system’s business operations. |
| Repository | Component used to handle interaction between the system and database. |
| Data Model | Class entity |
| Database | Support storage and manipulate data. |
| Send email API | Provide API for send email. |
| Send SMS API | Provide API for send SMS. |

Table 12: Component Dictionary

## Detailed Description

### Class Diagram

Figure 5: Web Service Architecture

| Class name | Mapping column with conceptual diagram | Description |
| --- | --- | --- |
| Admin Entity | Admin | Admin’s accounts in the system. |
| Professional Entity | Account | Professional’s information in the system. |
| User Entity | User | User’s accounts in the system. |
| Role Entity | Role | Roles in the system. |
| Order Entity | Order | Orders in the system. |
| Order Detail Entity | Order Detail | Order’s details in the system. |
| City Entity | City | Cities in the system. |
| Tracking Entity | Tracking | Tracking user’s activities in the system. |
| Category Entity | Category | Categories in the system. Example of category are . |
| Idea_Book_Photo Entity | Idea Book Photo | Idea book and project photos in the system. |
| Idea_Book_Photo_Ref Entity | Idea Book Photo Ref | Photos are saved from other idea books, projects in the system. |
| Project Entity | Project | Projects in the system. |
| Idea_Book Entity | Idea Book | Idea books in the system. |
| Product_Photo Entity | Product Photo | Product’s photos in the system. |
| Type_Of_Work Entity | Type of Work | Types of work in the system. |
| Seller_Info_Entity | Seller Info | Seller’s informations in the system. |
| Promotion Entity | Promotion | Promotions in the system. |
| Promotion_Detail Entity | Promotion Detail | Promotion details in the system. |
| Product Entity | Product | Products in the system. |
| Style Entity | Style | Styles in the system. |

Table 13: Class Diagram Dictionary

### Class Diagram Explanation

#### Admin

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| id | Integer | Private | Unique id of an account. |
| password | String | Private | Password of an account. |
| email | String | Private | Email of an account. |
| Table 13: Admin class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 14: Admin class methods explanation |  |  |  |

#### Professional

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| nameProfessional | String | Private | Unique id of an professional. |
| address | String | Private | Address of an professional. |
| userId | Integer | Private | Id of user. |
| TypeOfWorkId | Integer | Private | Id of TypeOfWork |
| Table 15: Professional class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 16: Professional method methods explanation |  |  |  |

#### User

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| userId | Integer | Private | Unique id of user role. |
| email | String | Private | Email of an user. |
| Password | String | Private | Password of an user. |
| Firstname | String | Private | Firstname of an user. |
| Lastname | String | Private | Lastname of an user. |
| DateOfBirth | Date | Private | Birthdate of an user. |
| RegisterDate | Date | Private | Register date of an user. |
| PhoneNumber | String | Private | Phone number of an user. |
| RoleId | Integer | Private | Id of role. |
| Gender | Integer | Private | Gender of an user. |
| AboutMe | String | Private | Description about user. |
| Status | Integer | Private | Status of an user. |
| PrimaryAddress | String | Private | Primary address of an user. |
| SecondAddress | String | Private | Second address of an user. |
| cityCode | Integer | Private | Code of city |
| Table 17: User class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 18: User class methods explanation |  |  |  |

#### Role

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| RoleId | Integer | Private | Unique id of a role. |
| RoleName | String | Private | Name of a role. |
| Table 19: Role class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 20: Role class methods explanation |  |  |  |

#### Order

Attributes

| Attribute |  | Type |  | Visibility |  | Description |
| --- | --- | --- | --- | --- | --- | --- |
| OrderId |  | Integer |  | Private |  | Unique id of a order. |
| CreatedTime |  | Date |  | Private |  | Created time of an order. |
| Status | Integer |  | Private |  | Status of an order. |  |
| UserId | Integer |  | Private |  | Id of user. |  |
| Table 21: Order class attributes explanation |  |  |  |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 22: Order class methods description |  |  |  |

#### Order Detail

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| OrderDetailId | Integer | Private | Unique id of an OrderDetail. |
| ProductId | Integer | Private | Id of product. |
| Quantity | Integer | Private | Quantity of an product. |
| Price | Float | Private | Price of an product. |
| StoreId | Integer | Private | Id of store. |
| Status | Integer | Private | Status of an OrderDetail. |
| OrderId | Integer | Private | Id of an order. |
| Table 23: Order Detail class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 24: Order Detail class methods explanation |  |  |  |

#### City

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| CityCode | Integer | Private | Unique id of a City. |
| CityName | String | Private | Name of a city. |
| Table 25: City class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 26: City class methods explanation |  |  |  |

#### Tracking

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| Count | Integer | Private | Unique id of an author. |
| LastUpdate | Date | Private | Last update date. |
| UserId | Integer | Private | Id of an user. |
| CategoryId | Integer |  | Id of a category |
| Table 27: Tracking class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 28: Tracking class methods explanation |  |  |  |

#### Category

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| CategoryId | Integer | Private | Unique id of a category. |
| CategoryName | String | Private | Name of a category. |
| Table 29: Category class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 30: Category class methods explanation |  |  |  |

#### Idea Book Photo

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| PhotoId | Integer | Private | Unique id of a Photo. |
| Url | String | Private | Url of a photo. |
| Title | String | Private | Title of a photo. |
| Description | String | Private | Description of a photo |
| Status | Integer | Private | Status of a photo. |
| ProjectId | Integer | Private | Id of a project. |
| CategoryId | Integer | Private | Id of a categegory. |
| StyleId | Integer | Private | Id of a style. |
| Table 31: Photo class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 32: Photo class methods explanation |  |  |  |

#### Project

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ProjectId | Integer | Private | Unique id of a Project. |
| ProjectName | String | Private | Name of a project. |
| Address | String | Private | Address of a project. |
| Cost | Float | Private | Cost of a project. |
| Website | String | Private | Website of a project. |
| Year | Integer | Private | Year of a project |
| Keywords | String | Private | Keywords of a project. |
| Status | Integer | Private | Status of a project. |
| UserId | Integer | Private | Id of an user. |
| Table 33: Project class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 34: Project class methods explanation |  |  |  |

#### Idea Book

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| IdeabookId | Integer | Private | Unique id of a idea book. |
| Title | String | Private | Title of an idea book. |
| Description | String | Private | Description of an idea book. |
| IsPublic | Integer | Private | Idea book is public or not. |
| Status | Integer | Private | Status of an idea book. |
| UserId | Integer | Private | Id of an user. |

Table 35: Idea book class attributes explanation

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |

Table 36: Idea book class methods explanation

#### Product Photo

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ProductPhotoId | Integer | Private | Unique id of a product’s photo. |
| Url | String | Private | Url of a product’s photo. |
| Title | String | Private | Title of a product’s photo. |
| Description | String | Private | Description of a product’s photo. |
| Status | Integer | Private | Status of a product’s photo. |
| Product_ProductId | Integer | Private | Id of a product |
| Table 37: Product Photo class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 38: Product Photo method methods explanation |  |  |  |

#### Type of Work

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| Id | Integer | Private | Unique id of a type of work. |
| Name | String | Private | Name of a type of work. |
| Table 39: Type Of Work class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 40: Type Of Work method methods explanation |  |  |  |

#### Seller

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| TaxNumber | String | Private | Unique id of a seller. |
| StoreAddress | String | Private | Store address. |
| SellerName | String | Private | Name of a seller. |
| StartDate | Date | Private | Date seller open store on system. |
| DueDate | Date | Private | Date seller close store on system. |
| Phone | String | Private | Phone of a seller. |
| UserId | Integer | Private | Id of an user. |
| Table 41: Seller class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 42: Seller method methods explanation |  |  |  |

#### Promotion

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| Id | Integer | Private | Unique id of a promotion. |
| Name | String | Private | Name of a promotion. |
| Description | String | Private | Description of a promotion. |
| Status | Integer | Private | Status of a promotion. |
| StartDate | Date | Private | Date promotion start on system. |
| EndDate | Date | Private | Date promotion end on system. |
| userId | Integer | Private | Id of a user. |
| Table 43: Promotion class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 44: Promotion method methods explanation |  |  |  |

#### Product

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| ProductId | Integer | Private | Unique id of a Product. |
| ProductName | String | Private | Name of a product. |
| Desciption | String | Private | Desciption of a product. |
| Price | Float | Private | Price of a product. |
| Quantity | Integer | Private | Quantity of a product. |
| Size | String | Private | Size of a product. |
| Material | String | Private | Material of a product. |
| Warranty | String | Private | Warranty of a product. |
| Status | Integer | Private | Status of a product. |
| Style_StyleId | Integer | Private | Id of a style. |
| Category_CategoryId | Integer | Private | Id of a category. |
| Seller_UserId | Integer | Private | Id of user is seller. |
| Table 45: Product class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 46: Product method methods explanation |  |  |  |

#### Style

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| StyleId | Integer | Private | Unique id of a Style. |
| Name | String | Private | Name of a style. |
| Table 47: Style class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 48: Style method methods explanation |  |  |  |

#### Promotion Detail

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| PromotionDetailId | Integer | Private | Unique id of a Promotion detail. |
| PromotionId | Integr | Private | Id of a promotion. |
| ProductId | String | Private | Id of a product. |
| Price | Float | Private | Discounted price. |
| Table 49: Promotion Detail class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 50: Promotion Detail method methods explanation |  |  |  |

#### Idea Book Photo Ref

Attributes

| Attribute | Type | Visibility | Description |
| --- | --- | --- | --- |
| IdeabookPhotoRefId | Integer | Private | Unique id of an Idea book photo ref. |
| Comment | String | Private | Comment of a photo. |
| PhotoId | Integer | Private | Id of a photo. |
| IdeabookId | Integer | Private | Id of an idea book. |
| Table 51: Idea Book Photo Ref class attributes explanation |  |  |  |

Methods

| Method | Return type | Visibility | Description |
| --- | --- | --- | --- |
| Getter | Attribute type | Public | Get attribute value |
| Setter | Void | Public | Set value of attribute |
| Table 52: Idea Book Photo Ref method methods explanation |  |  |  |

### Interaction Diagram

Web Application

#### Guest

##### < Guest > View Idea Book Detail

Sumary: This diagram shows the process of  load idea book  return idea book  detail.

##### < Guest > View Product Detail

Sumary: This diagram shows the process of load product return product  detail.

#### Member

##### < Member > Create Idea Book

Sumary: This diagram shows the process of create idea book by user.

##### < Member > Order Product

Sumary: This diagram shows the process of order product  by user.

#### Professional

##### < Professional > Create project

Sumary: This diagram shows the process of create project by professional.

##### < Seller > Add Product

Sumary: This diagram shows the process of add product by seller.

#### Admin

Sumary: The diagrams shows the process of load product list, view details about a product with product’s photos and update product’s status.

##### < Admin > Load Products

Sumary: This diagram shows the process of load product list return product list by product’s status.

##### < Admin > View Product’s Detail

Sumary: This diagram shows the process of view product’s detail return product’s detail and product’s photos.

##### < Admin > Update Product’s Status

Sumary: This diagram shows the process of update product’s status.

#### System

##### < System > Tracking

Sumary: This diagram shows the process of tracking in system.

## Database Design

### Entity Relationship Diagram (ERD)

Figure 6: Entity Relationship Diagram (ERD)

### Data Dictionary

| Entity Data Dictionary: describe contents of all entities |  |
| --- | --- |
| Entity Name | Description |
| User | All user accounts in the system. |
| Professional | All professional accounts in the system. |
| Admin | All admin accounts in the system. |
| Tracking | All activities of users in the system. |
| Idea_book_photo_ref | All accepted idea book/project’s photos in the system. |
| Idea_book | All idea books in the system. |
| Order_detail | Detail information of all orders in the system. |
| Idea_book_photo | All idea book/project’s photo in the system. |
| Type_of_work | All type of work in the system. |
| Role | All role in the system. |
| Promotion | All promotion of products in the system. |
| City | All city in the system. |
| Seller info | All sellers in the system. |
| Product_photo | All product’s photos in the system. |
| Product | All products in the system. |
| Project | All projects in the system. |
| Order | All orders in the system. |
| Style | All styles in the system. |
| Category | All categories in the system. |
| Promotion_detail | All promotion details in the system. |

## Algorithms

Approve an idea book: (parameter: Idea book Id)

Load all photos of the idea book by idea book id in “Idea Book Photo” table

For all photos in photo list

If photo’s status is waiting for approval then

Output: Error message

End for

End if

End for

Load the idea book by idea book id

Update idea book’s status to approved

Tracking: (parameters: user Id, category Id)

Load tracking by user Id and category Id

If tracking is existed then

Update this tracking

Else

Create new tracking

Save new tracking to Database

End if

Load tracking is out of date by user Id

If exist tracking is out of date then

Remove tracking out of date

End if

Send promotion emails: (parameter: product Id)

Load product by product Id

Load category Id of product

Use category Id to find users matched with in “Tracking” table

If users are not empty then

Load emails of founded users.

Send promotion email to users email

End if

Send order to seller: (parameter: order Id)

Load order by order Id

Load products in “Order detail” table by order

For all products in the order

Load sellers provide product by product Id

End for

For all sellers in list loaded above

For all products in the order

Load products, quantity are matched with seller

End for

Send email to seller

End for.

# Report 5 - System Implementation & Test

## Introduction

### Overview

This section describes the approach and methodologies used by group to plan, organize and manage the testing of House Decor system. It provides in the detail all necessary information about the implementation and testing procedure of the system included test plans, test cases, test result, test environments, pass/fail criteria and risks estimations as well as a checklist to cover all possible cases.

## Database Relationship Diagram

### Physical Diagram

Figure 7: <Database Relation Diagram> Physical Diagram

### Data Dictionary

| Data dictionary: describe content of all tables |  |  |
| --- | --- | --- |
| Table Name | Mapping column with Conceptual diagram | Description |
| Admin |  | Admin’s accounts in the system. |
| Professional | Type_Of_Work, Project, Seller_Info, Project | Professional’s information in the system. |
| User | Role, Professional, Idea_Book, City, Order, Tracking | User’s accounts in the system. |
| Role | User | Roles in the system. |
| Orders | User, Order_Detail | Orders in the system. |
| Order_Detail | Order, Product | Order’s details in the system. |
| City | User | Cities in the system. |
| Tracking | User, Category | Tracking user’s activities in the system. |
| Category | Tracking, Product, Idea_Book_Photo | Categories in the system. Example of category are . |
| Idea_Book_Photo | Project, Idea_Book, Idea_Book_Photo_Ref, Category, Style | Idea book and project photos in the system. |
| Project | Idea_Book_Photo, Professional | Projects in the system. |
| Idea_Book | Idea_Book_Photo, User, Idea_Book_Ref | Idea books in the system. |
| Product_Photo | Product | Product’s photos in the system. |
| Type_Of_Work | Professional | Types of work in the system. |
| Seller_Info | Professional, Product | Seller’s informations in the system. |
| Promotion | Promotion_Detail, Product_Has_Promotion | Promotions in the system. |
| Product | Product_Photo, Seller_Info, Category, Style | Products in the system. |
| Style | Product, Idea_Book_Photo | Styles in the system. |
| Promotion_Detail | Product, Promotion | Promotion’s detail in the system. |
| Idea_Book_Photo_Ref | Idea_Book, Idea_Book_Photo | Photo save from others in the system. |

| Table Name | Attributes | Description | Domain | Null |
| --- | --- | --- | --- | --- |
| Admin | id | Unique id of an account. | Integer | No |
|  | password | Password of an account. | String | No |
|  | email | Email of an account. | String | No |
| Professional | nameProfessional | Name of an professional. | String | No |
|  | address | Address of an professional. | String | No |
|  | userId | Id of user. | Integer | No |
|  | TypeOfWorkId | Id of TypeOfWork | Integer | No |
| User | userId | Unique id of user role. | Integer | No |
|  | email | Email of an user. | String | No |
|  | Password | Password of an user. | String | No |
|  | Firstname | Firstname of an user. | String | No |
|  | Lastname | Lastname of an user. | String | No |
|  | DateOfBirth | Birthdate of an user. | Date | No |
|  | RegisterDate | Register date of an user. | Date | No |
|  | PhoneNumber | Phone number of an user. | String | No |
|  | RoleId | Id of role. | Integer | No |
|  | Gender | Gender of an user. | Integer | No |
|  | AboutMe | Description about user. | String | Yes |
|  | Status | Status of an user. | Integer | No |
|  | PrimaryAddress | Primary address of an user. | String | Yes |
|  | SecondAddress | Second address of an user. | String | Yes |
|  | cityCode | Code of city | Integer | No |
| Role | RoleId | Unique id of a role. | Integer | No |
|  | RoleName | Name of a role. | String | No |
| Order | OrderId | Unique id of a order. | Integer | No |
|  | CreatedTime | Created time of an order. | Date | No |
|  | Status | Status of an order. | Integer | No |
|  | UserId | Id of user. | Integer | No |
| Order Detail | OrderDetailId | Unique id of an OrderDetail. | Integer | No |
|  | ProductId | Id of product. | Integer | No |
|  | Quantity | Quantity of an product. | Integer | No |
|  | Price | Price of an product. | Float | No |
|  | StoreId | Id of store. | Integer | No |
|  | Status | Status of an OrderDetail. | Integer | No |
|  | OrderId | Id of an order. | Integer | No |
| City | CityCode | Unique id of a City. | Integer | No |
|  | CityName | Name of a city. | String | No |
| Tracking | Count | Unique id of an author. | Integer | No |
|  | LastUpdate | Last update date. | Date | No |
|  | UserId | Id of an user. | Integer | No |
|  | CategoryId | Id of a category | Integer | No |
| Category | CategoryId | Unique id of a category. | Integer | No |
|  | CategoryName | Name of a category. | String | No |
| Idea_Book_Photo | PhotoId | Unique id of a Photo. | Integer | No |
|  | Url | Url of a photo. | String | No |
|  | Title | Title of a photo. | String | No |
|  | Description | Description of a photo | String | Yes |
|  | Status | Status of a photo. | Integer | No |
|  | ProjectId | Id of a project. | Integer | Yes |
|  | IdeabookId | Id of an idea book | Integer | Yes |
|  | CategoryId | Id of a categegory. | Integer | No |
|  | StyleId | Id of a style. | Integer | No |
| Project | ProjectId | Unique id of a Project. | Integer | No |
|  | ProjectName | Name of a project. | String | No |
|  | Address | Address of a project. | String | No |
|  | Cost | Cost of a project. | Float | Yes |
|  | Website | Website of a project. | String | Yes |
|  | Year | Year of a project | Intger | Yes |
|  | Keywords | Keywords of a project. | String | Yes |
|  | Status | Status of a project. | Integer | No |
|  | UserId | Id of an user. | Integer | No |
| Idea book | IdeabookId | Unique id of a idea book. | Integer | No |
|  | Title | Title of an idea book. | String | No |
|  | Description | Description of an idea book. | String | Yes |
|  | IsPublic | Idea book is public or not. | Integer | No |
|  | Status | Status of an idea book. | Integer | No |
|  | UserId | Id of an user. | Integer | No |
| Product Photo | ProductPhotoId | Unique id of a product’s photo. | Integer | No |
|  | Url | Url of a product’s photo. | String | No |
|  | Title | Title of a product’s photo. | String | No |
|  | Description | Description of a product’s photo. | String | Yes |
|  | Status | Status of a product’s photo. | Integer | No |
|  | ProductId | Id of a product | String | No |
| Type Of Work | Id | Unique id of a type of work. | Integer | No |
|  | Name | Name of a type of work. | String | No |
| Seller | TaxNumber | Unique id of a seller. | String | No |
|  | StoreAddress | Store address. | String | No |
|  | SellerName | Name of a seller. | String | No |
|  | StartDate | Date seller open store on system. | Date | No |
|  | DueDate | Date seller close store on system. | Date | No |
|  | Phone | Phone of a seller. | String | No |
|  | UserId | Id of an user. | Integer | No |
| Promotion | Id | Unique id of a promotion. | Integer | No |
|  | Name | Name of a promotion. | String | No |
|  | Description | Description of a promotion. | String | No |
|  | Status | Status of a promotion. | Integer | No |
|  | StartDate | Date promotion start on system. | Date | No |
|  | EndDate | Date promotion end on system. | Date | No |
| Product | ProductId | Unique id of a Product. | String | No |
|  | ProductName | Name of a product. | String | No |
|  | Desciption | Desciption of a product. | String | No |
|  | Price | Price of a product. | Float | No |
|  | Quantity | Quantity of a product. | Integer | No |
|  | Size | Size of a product. | String | Yes |
|  | Material | Material of a product. | String | Yes |
|  | Warranty | Warranty of a product. | String | Yes |
|  | Status | Status of a product. | Integer | No |
|  | CategoryId | Id of category | Integer | No |
|  | StyleId | Id of style | Integer | No |
|  | Seller_UserId | Id of user is seller. | Integer | No |
| Style | StyleId | Unique id of a Style. | Integer | No |
|  | Name | Name of a style. | String | No |
| Promotion Detail | PromotionDetailId | Unique id of a Promotion detail. | Integer | No |
|  | PromotionId | Id of promotion | Integer | No |
|  | Productid | Id of product | String | No |
|  | Price | Price of product | Float | Yes |
| Idea_Book_Photo_Ref | IdeaBookId | Id of idea book | Integer | No |
|  | PhotoId | Id of photo | Integer | No |
|  | Comment | Comment | String | Yes |

Table 53: Data dictionary: Describe content of all tables